|  | Children’s Services Norfolk County Council County Hall Martineau Lane Norwich NR1 2DL |
| --- | --- |
| Please ask for: Simon Conner |  |
| Contact Number: 07880 881452 |  |
|  | Tel: 0344 800 8001 |
|  | Minicom: 01603 223833 |
|  | simon.conner@norfolk.gov.uk |

29th August 2019

Dear Parent/Guardian

Hillcrest Primary School – Delay to building project

I am writing on behalf of Norfolk County Council to apologise for the delay to the final phase of the building project at Hillcrest Primary School.

All building projects can be subject to technical difficulties and unfortunately this is what we have experienced during the process of extending the original part of the building, resulting in longer project timeline than had originally been planned for.

I understand that your Head Teacher, Mr Try, has written to confirm the new timings and arrangements for the start of school for reception year pupils and I am very grateful to the head and staff for working so hard with us and our contractor over the last couple of weeks to make the necessary contingency arrangements and ensure there is no disruption to your children’s education.

I am confident that the building project will be completed by the end of the half term holiday in October and that, from that point onwards, the whole school community will reap the benefits of the school’s greatly enhanced facilities, which will be among the most modern in the county.

Yours sincerely,

Simon Conner

Capital Projects Officer